## Slide 1: Scrum for Evaluators
Elise Garvey
King County Auditor’s office
@elisegarvey

## Slide 2: King County Auditor’s Office
Performance Auditing
Independent agency of the County Council
King County biennial budget: $9 Billion

## Slide 3: Examples of our audits
Strategic Climate Action Plan
Office of Law Enforcement Oversight
Transfer Station System Planning
Emergency Medical Services

## Slide 4: Capital Projects
  Emergency Radio System Replacement
Wastewater Treatment Plant
County Courthouse
Child and Family Justice Center

## Slide 5: Project Management
What it is:
Method to achieving evaluation goals within constraints
Informs how we approach teamwork, logistics
Helps us document our process

## Slide 6: Project Management
What it is not:
It is not the evaluation approach or type

## Slide 7
Scrum is project management methodology that is iterative and flexible.

## Slide 8: Questions for you
How many people have a defined project management approach?
What is it?
Why have a project management approach?

## Slide 9: Today
Practice
Basic Scrum processes
Challenges to adapting Scrum to evaluation

## Slide 10: Not today
Scrum vocabulary and history overload
Everything about Scrum
Scrum evangelism

## Slide 11: What I like about Scrum
Impact is forefront
Helps keep the focus on the value to the evaluation users

## Slide 12: What I like about Scrum
Visual & Communicative
Uses tools and processes to ensure team knows what is going on and can manage time

## Slide 13: What I like about Scrum
Nimble
Uses information sharing with users and iterations to manage change

## Slide 14: Impact
Focus is on the value to the evaluation users
Who are the evaluation users?

## Slide 15: Evaluation Users

## Slide 16: Framework
As a
(user)
I want
(goal)
so that .
(value)

## Slide 17: Framework
As a King County Councilmember
I want to know whether Lean is improving citizens’ customer service experience with the County
so that I can decide whether to continue funding Lean efforts

## Slide 18: Try it out
With the person next to you, use your worksheet to think through this framework for different types of users for your projects

## Slide 19: User Stories
A user story is a statement that describes the value of the evaluation from a user’s perspective.
User stories help guide the evaluation team throughout the project.

## Slide 20: General To Do List
Like a list off the top of your head

## Slide 21: General To Do List
Could come from:
Terms of Reference
Evaluation Plan
Standard things you do during an evaluation

## Slide 22: King County Auditor’s To Do List
Comes from:
Yellowbook Standards
Individual Project Survey Plan
Individual Project Workplan

## Slide 23: Product Backlog

## Slide 24: So far we have
Statements of value to stakeholders
General to-do list
User Stories
Product Backlog
Plain language
Scrum language

## Slide 25: Iterations
2-4 weeks
Make a more refined to-do list with:
  Big tasks
  Smaller tasks
  Deliverables

## Slide 26: Iterations
  Big tasks: Prioritized items from backlog or changes you can break down into tasks
  Smaller tasks: Things you can do in under 4 hours
  Deliverables: Tangible internal or external products

## Slide 27: Sprint Plan

## Slide 28: Sprint Planning Activity
Put together a sprint plan for the research phase of your evaluation for a project

## Slide 29: Sprint Planning Activity Tips
Try to keep two-week time frame in mind, but don’t let it paralyze you
Don’t try to make your task list exhaustive
Don’t reignite the Paradigm Wars

## Slide 30: Report Back
One big task
Smaller tasks under it
Deliverable

## Slide 31: So far we have
Statements of value to stakeholders
General to-do list
User Stories
Product Backlog
Plain language
Scrum language
Iteration to-do list
Sprint Plan

## Slide 32: Daily meetings
10-15 minutes
Framework:
“Yesterday I did”
“Today I will”
“My impediments are”

## Slide 33: Stand-ups

## Slide 34: Scrum process
User stories
Product Backlog
Sprint Plan
Daily stand-ups

## Slide 35: Why I like Scrum
Impact is forefront
Focus is on the value to the users of the evaluation
Visual & Communicative
Uses tools and processes to ensure team knows what is going on and can manage time
Nimble
Uses information sharing with stakeholders and iterations to manage change

## Slide 36: Nimble
What can happen in an evaluation that could change what or how or when you conduct your work?

## Slide 37: Challenges
What seems like it might be challenging about Scrum?

## Slide 38: Challenges
Time in meetings
Sticking to the purpose of meetings
Seeing the big picture

## Slide 39
Agile
Scrum
Crystal Clear
Extreme Programming
DSDM
Feature Driven Development

## Slide 40
Credit: SBOK 2013

## Slide 41: Scrum

## Slide 42: Resources
Scrum Alliance
Scrum Book of Knowledge (SBOK)

## Slide 43: Thank you!
Elise Garvey
King County Auditor’s Office
206-477-1038
elise.garvey@kingcounty.gov
@elisegarvey